**Client Team Meeting**

|  |  |
| --- | --- |
| **Project Name:** | Emergency Disaster Management |
| **Team Name:** | Aggron Inc |
| **Purpose:** | Presenting the overview |
| **Day, Date & Time:** | Friday, 09/29/2017 & 10:10 AM |
| **Location of Meeting:** | Garret Strong, 1360 |
| **Attendees:** | Dr.Mark Corson, Aswini,Gopi,Dasarsh,Abhilash & Varsha |
| **Absentees:** | Vinay |

**Agenda:**

* Demonstrate the team progress on
  + User interfaces of web application
    - Login
    - EOC Registration
    - SignIn
    - EOC Dashboard
  + Gantt charts for project management
    - Finalize the technologies and show a pilot project using the selected technologies
* Asking questions regarding changes in requirements

**Client Wish List:**

|  |  |  |  |
| --- | --- | --- | --- |
| **S.No** | **Action Item** | **Assigned To** | **Due Date** |
| 1 | Design user interfaces for mobile application | Vinay, Abhilash | 10/05/2017 |
| 2 | Populate the database | Varsha, Gopi | 10/09/2017 |
| 3 | Connect the database to complete the pilot project | Dasarsh, Aswini | 10/11/2017 |
|  |  |  |  |

**Date and time of next client meeting:**

10/13/2017, 10:10 AM